|  |
| --- |
| **ITER Organization Call for Expertise IO/15/CT/12118/JBT** |

FINANCIAL PROPOSAL

All prices shall be in Euros (€) net of all duties and taxes. As an international organisation the ITER Organization is exempt from all taxes and duties. Applicable taxes (if any) shall be shown separately.

The **Financial Offer** shall be submitted in the basis of the following:

Having examined all the Documents attached to this Task Request, including the Scope of Services and the Technical Specification for the performance of the Services, and having examined all conditions and factors which might in any way affect the cost or time of performance thereof, we the undersigned, offer to complete the Services upon the terms and conditions set forth in the Proposal Documents for the following price:

1. **Firm and Fixed Lump Sum Contract Price:**

|  |  |  |  |
| --- | --- | --- | --- |
| **No** | **Task / Deliverable** | **Due date** | **Price**  **€** |
| D1 | Preparation of the Final Design Review of the DNB vessel  Deliverables as per TechSpecs RWWXNS v1.1 | TO + 4 months |  |
| D2 | Preparation of the Final Design Review of the DNB PMS  Deliverables as per TechSpecs RWWXNS v1.1 | TO + 8 months |  |
| D3 | Preparation of the Final Design Review of the DNB ACCCs  Deliverables as per TechSpecs RWWXNS v1.1 | TO + 12 months |  |
| D4 | Review of the manufacturing documents delivered by INDA for the DNB Beam Source. Deliverables as per TechSpecs RWWXNS v1.1 | T0 + 16 months |  |
| D5 | Review the manufacturing documents delivered by IN-DA for the DNB Beam Line Components.  Deliverables as per TechSpecs RWWXNS v1.1 | T0 + 20 months |  |
| D6 | Safety documents ESPN classification of NB components  Deliverables as per TechSpecs RWWXNS v1.1 | T0 + 24 months |  |
|  | Total | 10 months |  |

In addition to completing this financial template please prepare your detailed proposal according to the details in the Technical Specification ITER\_D\_RWWXNS v1.1

**Payment Schedule:** IO would suggest a payment following the satisfactory completion and IO acceptance of each deliverable.

1. **Cost breakdown**

In addition to completing this template kindly provide a price breakdown indicating the man/hour/day needed to perform each deliverable (daily or hourly rate – number of days/hour – total value) as per Table hereunder.

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Item** | **Category of Expert used for each deliverable** | **Daily rate €** | **Total number of days** | **Total Price**  **€** |
| D1 |  |  |  |  |
| D2 |  |  |  |  |
| D3 |  |  |  |  |
| D4 |  |  |  |  |
| D5 |  |  |  |  |
| D6 |  |  |  |  |
| **TOTAL** |  |  |  |  |

Date / stamp

Signature